Sprint 3 review report

Sprint Goals
- Finish uncompleted parts of UI from sprint 2. (Postponed)
- Set up Jenkins. (Finished)
  - Create Jenkins pipeline to build, test and make code coverage reports. (Finished)
- Implement simple user authentication and authorization. (Partially finished)
- Add missing user tables for user auth to database. (Finished)
  - Create CRUD endpoints for user data. (Finished)
- Develope UI (Postponed)
  - Login screen (Partially ready)
  - Main screen (Finished)
  - Course view (Postponed)
- Develop Docker image (Postponed)
- Have a demonstration ready version for sprint review. (Unfinished)

What could be improved
Many goals got postponed. Team communication and task distribution.

Next sprint focus
Get UI developed to get a fully working version for demonstration. Develope working Docker image.

Time table
Member	Time spent
Zachris Zweygberg	17
Sampo Klaavo	19
Artem Danska
Jan Falck	15